# GeoTools Steering Document
Author: Jody Garnett
Review/Revise: Andrea, Justin, Simone, Martin, Paul
Background: The GeoTools library is going through a transition, from a project centered around the research and development of spatial standards, to one used as the foundation for production systems. This document outlines a priorities and goals for this period of transition, allowing us to balance current needs against a realistic schedule.
### Project Status
Release	Status	Notes
GeoTools 2.0	archived	no longer relevant to day to day operations
GeoTools 2.1	archived	used in GeoServer 1.3.0
GeoTools 2.2	released	stable target for GeoServer 1.4.x and uDig 1.1,
GeoTools 2.3	code freeze	target for GeoServer 1.5.x WCS
GeoTools 2.4	unstable
Complex-Features	orphaned	live development continues, waiting on Feature Model to merge

We are also currently hosting to the following Research and Development work.
RnD	Status	Notes
nD Coverages	2.5 research	Support for GeoAPI
Coverage Formats	2.3 devel	Additional Grid Coverage formats against 2.3 api
Go-1 Renderer		Support for Go-1 based rendering
ISO Renderer	2.4 research	Implementing ISO portrayal
uDig Catalog	development	Backport of uDig catalog, used by GeoServer 1.5
uDig Renderer		Backport of uDig renderer framework, to enable ISO Renderer
GTXML	research	Definition of bindings for common xml artifacts
QA FactoryFinder	2.4 QA	Allow GeoTools to function with equinox or spring
QA Factory	2.4 QA
QA DataStore	2.4 QA
Hibernate DataStore	2.2 devel	Produce Features from an Object Model
JPOX DataStore	2.4 research	Ability to service up Pojo from a JDO implementation
Feature Model	stalled	for“non flat” features, balance ISO of GML3, stalled on QA
GeoAPI Geometry	stalled	GeoAPI geometry implementation, stalled on feature model

## Project Community
One sign of life has always been the number of new developers showing up, over the last year the number of developers has mostly remained flat, which is a cause for concern. We have witnessed a refresh of our core “Project Management Committee” and are operating with a pool of motivated developers.
The role of the “Module Maintainer” has tapered off the last year, while this is expected as many modules are implementing stable APIs, it has left us with a gap of volunteer and QA effort we previously enjoyed.
- go with what we have, break out modules into a community section that do not meet QA
- seek new modules and development for inclusion in the library
## User Community
The GeoTools user community continues to grow, in recent weeks email activity has focused around the use of WFSDataStore. We can surmise that WFS 1.0 is now taking root around the world, and currently we are one of the only toolkits to support the service.
Over the next year I expect to see a growing body of GeoServer and uDig developers asking for support, the challenge will be turn these developers into contributors (accepting patches and providing svn access).
- set up an unsupported svn repository folder with minimal procedure for access
- encourage development of WFS 1.1 client implementation based on “GTXML” is produced
- encourage development of WFS 1.0 client implementation onto new Feature Model
## OSGeo
GeoTools is participating in a broader Open Source Geospatial Foundation. We are in the process of completing our incubation requirements (issues of documentation license, and copyright).
We should be able to take part in marketing opportunities, and keep our eye (but not hopes) on OSGeo as a mechanism to collect funding for maintenance.
- collect signed contribution letters from as many contributors as we can find
- produce marketting materials, focus on white papers as it benefits a technical project like a toolkit
## Standards
GeoTools continues to offer client implementations of available public standards. As we become more popular we are pushed towards ISO standards (which due to cost are difficult to usefully collaborate on). Where possible we will continue to seek guidence of other projects such as GeoAPI.
Research is focused on GML3, ISO Grid Coverage, ISO Geometry, ISO 19115 and ISO 19119, CSW, WFS 1.1, Filter 1.1, and SLD 1.1.
# GeoTools RoadMap
The GeoTools timeline is based on community consensus and is mutible to reflect project deadlines.
	GeoTools	GeoAPI	GeoServer	uDig
Oct	GeoTools 2.2 / 2.2.1	2.0	1.4.0-RC1	1.1.0	Stable / - point release in conjuction with uDig 1.1.0
Oct	GeoTools 2.3 / -2.3.0-M0 / -2.3.0-RC1 / -2.3.0	2.1.M1	1.5-M0 / 1.5-M1	1.1.1	Stable / - GeoSolutions will produce point releases as new grid coverage formats are made available. / - Refractions will migrate uDig 1.1.1
Oct / Nov / Dec	GeoTools 2.4 -2.4.0-M0 / -2.4.0-M1 / -2.4.0-RC0 / -2.4.0	2.1.M2 / 2.1.M3 / 2.1.M4		1.2-M0 / 1.2-M1	Development (QA Mandate) / - QA Factory and DataStore use. / - “builders” with existing feature model / - GridCoverage data access API
Dec / Jan	GeoTools 2.5 / 2.5.0-M0 / 2.5.0-M1 / 2.5.0-RC0	2.1.RC0	1.6-M0 / 1.6-M1 / 1.6-RC0		Research / - switch to simple feature model / - switch nD coverage

To interact with the roadmap, for example to scheduling a point release for bug fixes, ask on IRC.
## GeoTools Project Deadlines
I am still trying to catch up and balance the above timeline against project goals, here are the deadlines (often coming from commercial work based on the listed projects):
- October 2006
  - GeoServer 1.4.0-RC1 (GeoTools 2.2.1) stable release for commercial work
  - uDig 1.1 (GeoTools 2.2.1) stable release target for commercial work
  - GeoServer 1.5.M0 (GeoTools 2.3.0) for additional GC format work
- November 2006
  - uDig 1.2-M0 (GeoTools 2.4.M2) deadline for JPOX research
- December 2006
  - GeoServer 1.6-M0 deadline for prototype WFS 1.1
- January 2006
  - GeoServer 1.6.RC0 deadline for nD covearges
This list is based on deadlines, so if the RnD project you are interested in is not listed it is because either I do not know the deadline, or a plan for integration with the community has not been provided. Work that falls into this category includes Go-1 renderer implementations, any geotools catalog work or feature model work.
# GeoTools Project Structure
We need to balance needs of those working on research projects with those working on improving quality of the existing code base. Traditionally GeoTools has operated on a branch-and-merge policy, breaking out an unsupported community section will isolate new research and unsupported plug-ins.
GeoTools Library	GeoTools Plugins	GeoTools Extentions	Unsupported
referencing / api / coverage / main / render / sample-data / wms / data / jdbc	Arcgrid / epsg-access / epsg-hsql / epsg-postgresql / epsg-wkt / geotiff / gtopo30 / image / imagemosaic / imagepyramid / postgis / shapefile / wfs	brewer / graph / mappane / openoffice / shaperenderer / validation / widgets-swing	arcsde / db2 / directory / epsg-ext-esri / geomedia / geometryless / gml / hsql / mif / mysql	oraclespatial / referencing3D / tiger / vpf / oracle / go / xml / xml-filter / xml-gml2 / xml-gml3 / jpox / portrayal / viewport

The GeoTools Project Management Committee would reduce the release contents to modules meeting the developer guidelines at some initial loss of functionality.
Keeping these modules in svn as unsupported will provide a starting place for those wishing to restore capabilities to the toolkit in the future. Making community modules available as an unsupported download would also be nice visibility for community members.
Please note the above table also represents some book keeping in bold:
- combining shape and shapefile, breaking out data and jdbc implementations (as performed on the FM branch), and positioning wms support as part of the library
- creation of new research modules
# GeoTools 2.4
The following steps are to be taken as part of the 2.4 development effort.
- Reduction of supported library to working data sources
  - test: DataStore Conformance Test
  - test: coverage check – developers guide requirement
  - test: GeoResourceInfo implementation
  - move other plugins to community section
- Clear support for use of factories at at the datastore level
  - test: ability to create POJO from shapefile
- Creation of Grid Coverage data access API
  - test: Service and GeoResource handles
The Refractions/uDig focus is on data source quality – specifically:
- Performance suitable for analysis work
  - O( log N ) performance on data source operations
  - O( 1 ) on metadata requests such as bounds
- Event notification
- Storage of common types (boolean, TM_Instant,etc...)
For GeoSolutions/GeoServer the focus is on GridCoverage formats:
- Additional Formats (shared with 2.3.x branch)
- Definition of a API for Grid Covearge discovery and access
  - need to ensure Service/GeoResouce handle compatibility
For Social Change Australia/GeoServer (transitional work to revised FM):
- need Factory injection situtation cleared up
- delegate to “FeatureBuilder” interface
For TOPP/GeoServer the focus is again on quality:
QA and consistency to keep the library from falling apart
For Axios/GeoServer/uDig there are a few key fixes:
Parsing support for common literal types (boolean, temporal, etc)
Unsponsored goals for 2.4:
- User Guide
- OSGeo Incubation completion
- GTXML QA checks and Documentation requirements for inclusion in 2.4

# Resource Allocation
The following table lists interested individuals, that may be made available.
	GeoSolutions	Refractions	TOPP
2.2.1 / 2.2.2		support / support	support	Refractions is very active in maintaining this branch for uDig 1.1 development
2.3.0-M0 / 2.3.0-RC1 / 2.3.0 / 2.3.x	support / support / devel	support	support / support	GeoSolutions will be active on this branch once released, producing new grid coverage plug-ins.
2.4.0-M0 / 2.4.0-M1 / 2.4.0-RC0 / 2.4.0	research / research / support	devel / devel / devel / support	devel / devel / support / support	Jody - oracle datastore quality / Andrea - code reviews, QA support / Justin – factory / builder QA / Martin – factory / hint QA / Simone – Coverage Data Access API
2.5.0-M0 / 2.5.0-M1 / 2.5.0-RC0	simone		feature model	Simone – research into nD coverages / Jody – feature model support / Justin – feature model transition

## Release Overhead
The overhead of providing GeoTools releases has traditionally fallen on those projects making use of the library when a release is needed. Given this burden all major associated projects (uDig / GeoServer / WCS) have dodged the issue by packaging up GeoTools in an ad hoc manner.
This is something we need to control:
- the release process needs to be stable, and lighten up
- in terms of IP the risk of unversioned jars should not be placed on associated projects
The GeoTools PMC has the mandate to produce releases, here are two options to consider:
- Stewardship: associate PMC member with a branch of interest to their organization:
  - Richard: GeoTools 2.2.x, stable target for uDig 1.1 development
  - Simone: GeoTools 2.3.x, stable target for GeoServer 1.5x and WCS development
  - Jody: GeoTools 2.4.x, target for uDig trunk development
  - Justin: GeoTools 2.5.x, target for GeoServer 1.6 research
- Rotation: rotate release responsibility between PMC members
  - research: schedule milestone release every month
  - development: schedule official releases every quarter
  - production: facilitate creation of point releases as bug-fixes are required by projects